Sobha Refund Process — Business Requirements & Salesforce Solution Design (v0.1)

Prepared for: Sobha Realty — CRM, Collections, Sales Ops, Treasury, Accounts, Audit, MD Office
Prepared by: Salesforce Team
Date: 03 Sep 2025
Environment: Salesforce (Core + Experience Cloud/Force.com Site), SAP (automated), Xpedion (manual)

1) Purpose & Objectives

Design and implement a standardized, auditable, and SLA-driven Refund Process that:

- Can be initiated by CRM / Sales Ops / Collections from Booking.

- Captures beneficiary details securely via a customer-facing form link that expires after 4 hours.

- Executes a 12-step, department-owned workflow with approvals, hold/rework, and request-more-info capabilities.

- Supports parallel steps (e.g., Manager/HOD reviews alongside beneficiary authorization path).

- Enforces document requirements for Customer refunds and Third-Party refunds (individual/company).

- Automates Debit Note/BPN creation in Salesforce post approvals; SAP entries automated; Xpedion entries remain manual.

- Provides real-time visibility, audit history, and management dashboards.

2) In Scope / Out of Scope

In Scope

- Refund request initiation from Booking.

- Tokenized, 4-hour valid customer form for beneficiary details & uploads.

- 12 workflow steps with assignments to queues, actions: Approve / Reject / Hold / Request Info.

- Conditional CRO approval (> AED 10,000) else auto-approve at that gate.

- Automated creation of Debit Note & BPN in Salesforce with approved amount.

- SAP integration (automated posting); Xpedion posting (manual) with verification step.

- Reports & dashboards; audit trail; notifications & escalations.

Out of Scope

- Refund payment execution outside Treasury’s banking system interfaces.

- Legacy data migration.

- Customer portal login (form is link-based, no authentication account required).

3) Actors & Ownership

- Initiators: CRM, Sales Ops, Collections (via Booking → Initiate Business Process).

- Departments / Queues: Collections, Treasury, Audit, Accounts, MD Office (CRO).

- Step Owners: Department queues or named approvers per matrix below.

4) High-Level Process Narrative

- From Booking, CRM/Sales Ops/Collections initiates Refund Request → system sends time-boxed (4h) link to the customer to submit Beneficiary Bank Detail Confirmation + required documents.

- On successful submission, Step 1 auto-closes. Steps 2→4 (beneficiary review/authorization path) begin, and in parallel Steps 5→6 (Manager → HOD reviews by department) run.

- After beneficiary is authorized and internal reviews complete, Accounts conducts Amount & SOA Verification (Step 7), then Audit Verify (Step 8).

- Conditional CRO Approval (Step 9): required if Approved Refund Amount > AED 10,000; otherwise this gate auto-approves.

- Accounts creates BPN & Debit Note (Step 10). Payment Review by Accounts (Step 11).

- Fund Transfer by Treasury (Step 12). Step 12 is dependent on Step 4 (beneficiary authorization) and Step 11 completion.

- 5) Workflow — 12 Steps (with SLAs & Ownership)

- Statuses per Step: Not Started, In Progress, On Hold (Need Info), Rework Requested, Approved/Completed, Rejected.
Global actions: Request More Info (to customer or internal), Add Comment, Attach/Review Docs, Change Owner (with justification).

| # | Step Name | Dept | Owner (Queue) | SLA (days)* | Entry Criteria | Exit Criteria | Key System Actions/Validations |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Document Uploading & Beneficiary Update (Customer Form) | Collections (init), Customer | — | 2 | Refund Request created; link sent to customer | Form submitted validly; mandatory docs present | Token validation (≤4h), doc completeness by scenario, IBAN/SWIFT format checks |
| 2 | Beneficiary Details Review & Portal Update | Treasury | Treasury Queue | 1 | Step 1 complete | Details verified or Rework requested | Verify bank data; optionally update internal banking portal/reference |
| 3 | Audit Review Beneficiary Details | Audit | Audit Queue | 1 | Step 2 approved | Audit sign-off or rework | KYC/AML checks, risk flags |
| 4 | Authorize Beneficiary Details | Treasury | Treasury Queue | 1 | Step 3 approved | Beneficiary Authorized | Marks beneficiary as Authorized (dependency for Step 12) |
| 5 | Manager Review | Collections / CRM / Sales Ops | Respective Dept Manager Queue | 1 | Step 1 complete (runs in parallel with Steps 2→4) | Dept Manager approves or rework | Departmental validation, comments |
| 6 | HOD Review | Collections / CRM / Sales Ops | Respective Dept HOD Queue | 1 | Step 5 approved | HOD approves | Second-level endorsement |
| 7 | Verification of Amount & SOA | Accounts | Accounts Queue | 2 | Steps 4 & 6 approved | SOA & amount verified | Cross-check ledger & Booking; compute Approved Refund Amount |
| 8 | Audit Verify | Audit | Audit Queue | 1 | Step 7 approved | Audit sign-off | Compliance and control checks |
| 9 | CRO Approval (Conditional) | MD Office | MD Office/CRO Queue | 2 | Step 8 approved AND Approved Amount > 10,000 AED | Approved/Rejected | If ≤10,000 AED, system auto-approves and logs rationale |
| 10 | Create Payment (BPN + Debit Note) | Accounts | Accounts Queue | 2 | Step 9 approved (or auto) | BPN & Debit Note created | Auto-create Debit Note with Approved Amount; BPN creation; push to SAP (auto), Xpedion (manual) |
| 11 | Payment Review | Accounts | Finance Manager Queue | 1 | Step 10 complete | Verified | Verify postings (SAP auto, Xpedion manual), reconcile |
| 12 | Fund Transferred | Treasury | Treasury Queue | 1 | Steps 4 & 11 complete | Transfer done; proof attached | Funds sent; attach transfer confirmation; close Refund Request |

*SLAs are configurable per org policy; defaults shown above.

Dependencies:

- Step 12 depends on Step 4 (Beneficiary Authorized) and Step 11 (Payment Review).

- Steps 5–6 run parallel to Steps 2–4; Steps 7–12 require both tracks to finish (4 & 6 approved).

6) Customer Form — Fields & UX (4-Hour Link)

Access: Public, tokenized URL valid for 4 hours from generation; single-use; re-initiation sends a fresh link & invalidates prior tokens.

Form Title: Beneficiary Bank Detail Confirmation

Header Fields (read-only prefilled where possible):

- Booking Number, Customer Name, Email, Mobile, Project/Unit, Refund Type (Customer / Third-Party – Individual / Third-Party – Company).

- Date (auto), Name of the Beneficiary (editable).

Beneficiary Information

- Beneficiary Name (as per Bank) — required

- Beneficiary Address — required

- Country — default United Arab Emirates; selectable if needed

- Contact Person — optional

- Mobile Number — required; phone format validation

- Email — required; email format validation

Bank Details

- Bank Account/IBAN — required; UAE IBAN format & checksum if Country = UAE

- Bank Name — required

- Bank Address — optional

Currency
10. SWIFT Code — required (8 or 11 chars)
11. Sort Code — conditional (if applicable by country)
12. IFSC/Routing Code — conditional (based on country)
13. Correspondent Bank — optional

Declarations

- Customer acknowledgment text (provided) shown before Submit.

- Checkbox: I confirm the above details are correct and authorize Sobha to process refunds to this account.

- E-Signature capture (typed name + timestamp) or file upload signature as per policy.

Validation & Security

- Token entity: fields Token, ExpiresAt, UsedAt, Invalidated.

- Once submitted: Token marked Used; subsequent use shows Expired/Used page with Request New Link CTA.

- Rate-limit & CAPTCHA on submit.

- PII encryption at rest for sensitive fields.

7) Document Requirements & Enforcement

Upload categories (ContentVersion → Refund Request):

- Email from Customer (Refund request / Third-party authorization)

- Bank Details Form (signed)

- ID Proof (Customer + Third-party if applicable)

- Bank Document (statement/cheque copy)

- Refund Indemnity Form (signed)

- Third Party Indemnity Form (if third-party company)

- Trade License (if ownership entity or third-party company)

Rule Matrix

- Customer Refund → Email from Customer, Bank Details Form, ID Proof, Bank Document, Refund Indemnity Form.

- Third-Party (Individual) → Email from Customer (authorizing third-party), Third-party Bank Details Form, ID Proof (both), Third-party Bank Document, Refund Indemnity Form.

- Third-Party (Company) → Email from Customer (authorizing third-party), Third-party Bank Details Form, ID Proof (both), Third-party Bank Document, Refund Indemnity Form, Third-Party Indemnity Form, Trade License.

System Enforcement

- Dynamic Required Documents list rendered based on Refund Type; Step 1 cannot complete unless all mandatory docs uploaded and valid.

- File type/size constraints; virus scan integration (if available).

8) Assignment, Queues & Security

- Queues: Collections Queue, Treasury Queue, Audit Queue, Accounts Queue, Finance Manager Queue, MD Office/CRO Queue, plus Dept Manager/HOD Queues for CRM/Sales Ops/Collections.

- Permission Sets: Refund_Initiator, Refund_Approver_Treasury, Refund_Approver_Audit, Refund_Approver_Accounts, Refund_Approver_MD, Refund_Admin.

- Record Access: Org-wide defaults Private for Refund objects. Sharing via queues & role hierarchy. Field-level security for PII.

- Experience/Force.com Site: Guest user cannot query unrelated data; use token validation + run-as integration user for create/update of Beneficiary + ContentVersion on the specific Refund_Request__c only.

9) Orchestration & Automation Design

Recommended: Salesforce Flow Orchestration (if licensed) for parallel paths, dependencies, and approvals.
Alternative (No License): Custom orchestrator using flows + triggers:

- On create of Refund_Request__c → create 12 Refund_Step__c records with configured dependencies & SLAs.

- Public link generation (Apex) → Public_Link__c with 4h expiry; send Email/SMS (Messaging).

- Public form submits via Apex REST (guest) → validates token, upserts Beneficiary__c, uploads docs, marks Step 1 Complete.

- Step Engine (Apex/Flow): transitions steps when entry criteria met; supports Approve/Reject/Hold/Rework; triggers parallel activation of Steps 2–4 and 5 (then 6).

- Conditional CRO Gate: if Approved_Refund_Amount__c > 10000 → create/activate Step 9; else auto-approve Step 9 with log.

- Debit Note/BPN: autolaunched flow or Apex creates records in Step 10 using Approved Amount.

- Integrations:

  - SAP — Platform Event or Invocable Action for posting; update SAP_Posting_Status__c and attach response.

  - Xpedion — set Manual Pending; human completes posting; Step 11 verifies and sets Verified.

Escalations & SLA

- Due_Date__c = Step start + SLA_Days__c.

- Time-based workflows or Scheduled Paths to flag Breached__c; auto-notify owner & manager; optional auto-reassign

NEW OBSERVATION OF UAT. MOM EMAIL

Please find below the Minutes of Meeting (MOM) for the Refund Process UAT/Demo session.

The UAT went well as per the shared process map. However, a few new observations and gaps were identified:

- There is a noticeable gap between departmental understanding of the new process map and the current operational flow.

- Certain checkpoints (e.g., refund mode type for cash, bank, or cheque) were not clearly highlighted in the process map.

Below are the key discussion points and changes required:

- Bank Information Collection:

  - The CRM team (@Malak Saleh, @Davood Sheikh) highlighted that they are currently reaching out to customers after all approvals to collect bank details.

  - The system has been developed as per the shared process map. A copy of the process map is attached for reference.

- Mode of Payment Logic:

  - For cash and other modes, the system should not request bank details from customers. (New Requirement)

  - Although this conditional logic was not mentioned in the original process map, we will accommodate it.

  - The system will not request bank information if the selected mode is not banking transfer.

- Automatic Credit & Debit Entries:

  - Once Finance approval is completed at the Verification step, the system will automatically apply the debit entries with the refund amount on the booking, irrespective of the booking status.

  - These entries will be properly categorized, reflected in the SOA, and integrated with the SAP system.

- New Finance Step (BPN Generation):

  - A new step will be added for Finance to handle BPN generation and update relevant details in the Salesforce business process record. (New Requirement)

- Treasury Step – Beneficiary Document:

  - Treasury will provide an option to upload beneficiary addition documents if the refund mode is bank transfer. (New Requirement) was not mentioned in process map.

  - If the refund mode is not banking transfer, the Treasury step will be skipped. (New Requirement) was not mentioned in process map.

- Cash Mode Validation:

  - If the mode of payment is Cash, the system will verify if a cash receipt exists. (New Requirement)

  - If no cash receipt is found, only Cheque and Bank Transfer options will be allowed. (New Requirement)

- Additional Finance Step:

  - One more step will be introduced for Finance – Make & Check for BPN. (New Requirement) (@Tejashree Jaising Mohite)

- Limited Refund Modes for Customer:

  - Only three refund modes will be available for the customer to select while submitting details to Sobha.

- Siniya – Separate Process:

  - For Siniya, a different refund process will apply. The current process is applicable only for LLC. (@Pradeep Ratan Marolkar)

- Customer Document Upload Rules:

  - Customers will only upload required documents if the refund mode is Cheque. (@Betsy George, @Gopika Gopakumar Nair, @Malak Saleh)

  - For Cash mode, bank details fields will not be displayed.